Loch Lomond Islands

Deer Management Group

Deer Management Plan

2019 – 2024

Prepared By Kevin McCulloch, NatureScot

Updated April 2020, Updated April 2021, Updated May 2022, Updated June 2023

Introduction										3

The Purpose of the DMG								3

Objectives										3

Plan Implementation									3

DMG location/Area									4

Management Units									4

Designations										4

Data Gathering									5

Habitat Monitoring - Herbivore Impact Assessment Surveys				5

Historical Monitoring (baseline data)							5

Previous Monitoring 									5

Most Recent Monitoring			6

Conclusion of HIA Results								6

Deer Census										7-9

Other Herbivores									10

Other Factors Preventing Regeneration						10-11

Density estimates related to targets							11-12

Cull Information									12

Cull Action Plan										12-13

Seasons & Authorisations 								13

Recommendations									13

Carcass Disposal									13

Cull Targets: Past and Present								13

Cull Targets: Ongoing Reduction 							14

Public Access										14

Fencing										15

Sustainable Deer Management and the Public Interest				15

Annual Evaluation and review							15-16

Next Review of DMP									17

Appendix 1 – The 5 Types of Designations in the DMG 				18

Appendix 2 - Designated Sites and there Conservation Objectives			19

Appendix 3 – Maps of Deer Counts							20-23

Appendix 4 – Breakdown of Cull Results						24

Appendix 5 – Deer Population Model						25-26

Appendix 6 – Summary of island landownership					27

Introduction

The Loch Lomond Islands hold one of the few fallow deer populations in Scotland. Deer are free to swim from island to island and to the mainland, with fallow populations also present on the East mainland near Balmaha and the West mainland near Luss. It is assumed immigration and emigration occurs within the fallow deer population naturally at specific times of year and/or due to disturbance. Deer at appropriate densities can be a valuable tool to the management of native woodlands; but where densities are too high this can result in negative impacts. There are several designated sites on the Loch Lomond Islands that are notified for the woodland features, which herbivores, in particular deer, are having a negative impact on. Deer Management is essential in order to assist the sustainable management of the islands, and to protect these special features. Deer control has taken place across the islands for many years, however in 2010, a Collaborative Deer Management Group was formed; this allowed a platform for open engagement for discussing deer management, setting and reporting culls, and any other concerns of islands land managers.

The Purpose of the DMG

The overall aim of the DMG is to achieve natural regeneration of the woodland in the presence of deer; this is achieved by collaboratively managing the deer population (in particular the fallow) on the Loch Lomond Islands, whilst taking the highest regard for deer welfare.

Objectives

- Manage herbivore impacts on natural woodland regeneration and ground flora, by managing the deer densities to limit negative impacts.

- Achieve favourable condition of the designated features.

- Develop a collaborative approach to deer management throughout all the islands.

- To promote deer and deer management to the wider public audience.

Plan Implementation

The DMG require information gathered from habitat monitoring, population census and cull reporting to agree and set culls on an annual basis using population modelling. Each management unit (i.e. island) is committed to implementing the necessary culls to achieve this; though it is accepted that there may be specific geographical areas within the DMG where deer management requires more focus. Collaboration is at the heart of the DMG; together we will deliver the objectives of the plan through our annual meetings and ad-hoc correspondence to discuss deer management issues that arise in the local and wider area.

Loch Lomond Islands Deer Management Group (D.M.G)

The D.M.G lies in central Scotland, and spans three Local Authorities, Stirling, West Dunbartonshire, and Argyll & Bute Regional boundaries (see maps below).

Maps: Location of the DMG within Scotland; and a close up of island positions on the Loch.

Management Units (The Islands)

There are 12 significant islands combining to a total of 488 ha. Within the DMG there are several key memberships (see Appendix 6 –Summary of the landownership). The islands are varied in size from Buccinch at 3.1 ha to Inchmurrin at 114.7 ha. All the islands have woodland cover, with predominantly native deciduous trees, and some islands with native conifers too. The topography of each island also varies from island to island, with some flat low lying islands, such as Clairinch and Inchcruin, to the more rugged landscape of Inchcailloch and Inchconnachan. The islands are full of history and each island has its own story.

Designations

Designations that the islands contribute to include: (please refer to Appendix 1 for more detail).

- Loch Lomond SAC

- Sites of Special Scientific Interest

- Loch Lomond National Nature Reserve

- Loch Lomond Special Protection Area

- Loch Lomond National Scenic Area

The main designated features are:

- Upland oak woodland

- Western acidic oak woodland

- Wet Woodland

- Raised Bog

Each designated site has its own Conservation Objectives (see Appendix 2). In general this involves promoting natural regeneration to take place, whilst achieving a healthy ground flora layer to the benefit of wildlife.

Data Gathering

Habitat Monitoring – Woodland Profile Survey (WPS) & Herbivore Impact Assessment Surveys

Historical Monitoring (baseline data)

Originally in 2008, through the Joint-Working Process, a Woodland Profile survey (WPS) and Herbivore Impact Assessment (HIA) of the Loch Lomond SAC Islands (Black, 2008) was conducted. The key aim of this survey was to assess the life-class distribution of the upland oak woodland features, and to assess the nature and extent of herbivore impacts on achieving the conservation objectives of the islands. This survey highlighted that herbivores, along with canopy cover, bracken and non-native fauna and flora were having an adverse effect on the regeneration potential. Damage by herbivores was mainly attributed to deer and to a lesser extent by livestock and wallabies. While some browsing of seedlings/ saplings does benefit the character and conservation value of trees to native woodland, these impacts need to be kept low enough to allow seedlings to establish.  Browsing impacts varied across the islands. These results from 2008 were used as a base-line.

Previous Monitoring (2011 -2013)

Additional WPS & H.I.A surveying were conducted by LLTNP, NatureScot (Jimmy Irvine) and Area & NNR staff in 2011, 2012, and 2013; this approach helps to keep a level of consistency (these reports can be requested from NatureScot). Please note, it is not annual monitoring as such – it was done for 3 consecutive years to try and get people considering the information and supporting the need to reduce the deer population.

Assessing Herbivore Impacts in Woodlands: A Subjective Method (2015)

In 2014, the Woodland Profile Survey (which provided our baseline data) was superseded by the “Assessing Herbivore Impacts in Woodlands: A Subjective Method (Armstrong et al 2014)”. This is a method of assessing and monitoring the impact of large herbivores (cattle, sheep, deer, goats, pigs, horses) on habitats that are already wooded or may develop woodland. The method is subjective in that it is based on observations, not detailed measurements. Instead it depends on the observer paying close attention to the overall appearance of the habitat as well as to particular indicators within the habitat. The method is suitable for land managers wishing to monitor herbivore impacts on a regular basis with the aim of adjusting herbivore pressure, either by deer culling, or by adjusting the stock grazing regime, to achieve a particular woodland condition target.

The method described here involves looking at:

- woodland structure

- current herbivore impacts

Both of these indicators need to be determined whether or not the woodland is currently in an acceptable condition since, as well as helping to assess current condition, they will help to gauge how it might change in the future under current grazing /browsing levels. Woodland structure reflects current and past impacts on the woodland, including those of large herbivores, and is a good indicator of current habitat condition. Current herbivore impacts play a major role in determining how the woodland is going to change in the future. Current impact is normally, and most easily, assessed on the most recent season’s plant growth. If grazing (by domestic stock and /or deer) is occurring all year round, and the objective is to assess the pressure, overall grazing then the assessment should be carried out at the end of winter before new spring growth has started.

- The results of an HIA are recorded on a scale from ‘No impact’ to ‘very high’.

The 2015 monitoring was part of a site check/Site Condition Monitoring visit for the Loch Lomond Woods SAC. Full reports were produced and made available to landowners/managers of the Islands and relevant agencies.

- Please note that, the old WPS included an HIA assessment, and whilst this is not ‘exactly’ the same methodology as the newer HIA (Assessing Herbivore Impacts in Woodlands: A Subjective Method (Armstrong et al 2014)”) we can roughly compare the results; i.e. we still get a rough idea of the level of herbivore impacts.

Most Recent Monitoring 2019 & 2021

In April 2019, 2021, and 2023 the islands were once again surveyed using this new HIA method; The HIA Methodology is 18 pages long, thus it was deemed too large to be attached in the appendices. If you are interested in learning more about HIA, the easiest way is to search for it in google (it appears on the first search page) or contact NatureScot and they will email you a copy of the full methodology free of charge.

- In October 2019 Inchfad joined the DMG, prior to this no HIA was done on Inchfad. Moving forward, HIA will now be conducted on Inchfad. In 2021 we failed to gain permission for HIA on InchFad. In 2023 we conducted the first HIA of InchFad.

H.I.A Summary for Loch Lomond SAC Islands

Table: HIA results from 2008 – 2023.

Interpretation of HIA results

- The results of an HIA are recorded on a scale from ‘No impact’ to ‘very high’.

- No Impact and Low impact are acceptable and will eventually allow a woodland to regenerate. Any impact of Low/Medium and above will not allow successful regeneration.

Conclusion of HIA Results

- There has been a welcomed improvement overall, but unfortunately, grazing pressure remains too high.

- Overall the majority of islands are still failing their HIA’s.

- Deer pressure is ultimately too high, and needs reduced.

- Results from any future HIA will be analysed and compared against known cull data for the area. This will highlight any particular problems or hotspots that should be targeted. This information will be critical to inform annual cull targets.

Deer Census

Foot Counts

Whilst the HIA survey is the primary means of assessing herbivore impacts, it is valuable to have an estimate of the current deer populations across the islands. Deer Counts can provide a snap shot of the population for that moment in time. Deer counts across islands, over 2 days, are less accurate than when conducted on mainland over 1 day. Counting fallow is also challenging due to their tendency to hide low to the ground (it’s not unusual to completely walk past deer and miss them altogether). Three deer counts have been conducted, these occurred on 4th & 5th March 2008, 12th & 13th March 2012, and 11th & 12th December 2018. The counts of 2008 and 2012 occurred in March, so this reflected the deer population ‘Post Cull’ of the female does. Having the deer count in March is sensible from a deer management view point. The deer count of 2018 was shoehorned into December (which was not ideal). The reason for this was that the Loch Lomond National Park Ranger Service could not accommodate a March count; this was due to staff shortages i.e. staff were busy enforcing the new camping byelaws introduced in 2017. Therefore, it is worth pointing out that the results of the 2018 deer count are ‘Pre Cull’ figures. The results of the three counts are displayed in the table below. Please refer to Appendix 3 of this report for the maps from each count; these show the route walked and a more detailed breakdown of deer numbers.

Table: Deer Count Density from 2008, 2012, and 2018.

*This figure is Pre-Cull of Does, thus, not directly comparable to the other two count densities.

In 2008, in addition to the fallow deer recorded, there were also two Roe deer counted (buck and Doe), and one Sika stag also. Only fallow were recorded in 2012 and 2018.

In April 2019, the stalker reported a cull of 28 fallow deer for 2018/19. We can subtract this figure from the 121 counted, and we have an estimated total of 93 and density of 19 fallow deer in 2019.

- Of particular note (in 2019) were 40 fallow deer recorded on Inchfad. This equates to 88.6 deer/km2, and was the highest deer density across all 12 islands.

- In October 2019 Inchfad joined the DMG. From December 2019, Deer control is now in place (using the same stalker that’s covering ALL the other islands), and we should see a substantial decrease in density.

These counts were conducted through the collaboration of NatureScot, FLS, LLTNP, and several volunteers. There was full co-operation from island landowners/managers, and this contributed to the success of the count operation. Looking forward, Informal deer population monitoring by landowners/ managers will provide information of calving rates, deer movements and areas of increased deer impacts; all of which help to build a picture of the deer population.

Drone Counts

In 2021, NatureScot was investigating the use of a drone to count the deer on the islands. This could hopefully be conducted in 1 day and at fraction of the resources. The 2021 drone count didn’t happen for several reasons, the main one being the presence of a pair of sea eagle. These eagles are thought to have left the area, and we are aiming for a drone count in November 2022. In December 2022 we finally conducted a drone count using a private contractor. The full report can be obtained from NatureScot by contacting Kevin.McCulloch@nature.scot

Deer Management involves counting the deer population, monitoring the habitat, and then setting culls based off of these two factors. For too long this DMG was at a disadvantage because we couldn’t count our deer accurately or annually. The use of the drone will be a game a changer for this DMG. Our previous guestimates of the population have been drastically under estimated. Last year (2021) we were under the impression that there were roughly 60-70 deer in total. The drone count in December 23rd 2022 counted a total of 137 deer (double the population that we believe existed). Why do we have substantially more deer than we thought? In 2018 we counted 121 deer, and now in December 2022 we count 137!

Scenario 1: The foot count of 2018 was massively underestimated and we missed lots of deer.

Scenario 2: There is a much larger influx of deer from the mainland than we had ever imagined.

It’s possibly a mixture of both scenarios. What we can conclude though, is that the cull targets achieved over the last 5 years have only been maintenance culls at best; i.e we have only been shooting enough deer to keep their population at a constant level, rather than actually reducing their population. Future cull targets will need to be sufficient to actually reduce the population.

NatureScot feel extremely strongly about protecting these islands, and we intend to keep a very close eye on the deer population moving forward. We intend to conduct annual deer counts until we are confident that we have reduced this population down to 10 deer per km2 (as a short term target). If we find that the population is not reducing sufficiently then we will investigate closer into the various reasons that may be at play. A step-change is required.

Table: Count Results from Dec 23rd 2022 – this table shows the carrying capacity based on the 10 deer per km2 short term target, and a breakdown of the count result from 2022. We have around 3 times too many deer on these islands.

Table: Results of all four deer counts. All three foot counts can be compared against each other, but the drone count of 2022 should be assessed separately. Over the coming years NatureScot will be conducting annual drone counts, and we will be able to compare each drone count going forward.

Drone Deer Count - Mainland

There has always been an unknown population density of fallow deer on the Loch Lomond NNR. It no secret that these deer swim across to the islands (the number of deer that make this journey remains unknown). NatureScot commissioned a drone deer count in November 2022 to get a snap shot of this fallow population. Worryingly, we counted 46 deer (16 red, and 30 fallow). The total land surveyed was ~2km2, this is 1 km2 wood, surrounded by 1km2 field (give or take). I would represent this as a Deer population density of 23-46 deer per km2. Bearing in mind that these deer actually spend most of their time within the woods, I personally think it’s fair to say the density is closer to 46 deer per km2. These deer need reduced to the government target of 10 deer per km2. NatureScot have spoken to the landowner and he has agreed to reduce this population. These two populations are interconnected, and as with the island population, NatureScot intends to conduct annual drone counts to ensure that this population is actually in reality reducing. This stalker has now also been given a Permit to shoot over NatureScot owned land within the mainland NNR. This results of this report are available from NatureScot at your request.

Other Herbivores

It is recognised that managing deer is only part of the solution to managing herbivore impacts. Deer damage needs to be differentiated from other herbivores – livestock, goats, wallabies. Further management of grazing animals will be required to assist in delivering the desired objectives.

Livestock

Changes in livestock management can help deliver the required land management objectives – both agricultural and conservation. Inchtavannach is the only island that has had livestock either historically or at present. Past management has included sheep, but these have all been removed and there is no plan to re-introduce them. The tenant of this island does still have cattle and horses on the island all year round, and whilst it was thought that these animals could contribute to a net positive effect on woodland condition through impacts on bracken, and soil disturbance, the recent HIA has shown that this may not be the case after all. NatureScot therefore intend to work with both the landowner and the tenant farmer to discuss their management aspirations for the island and what measures can be implemented to improve the condition of the woodland.

Wallabies

Wallabies are found only on Inchconnachan (although they can swim); they are both grazers and browsers and therefore can cause serious impacts to the flora of Inchconnachan. Since 2008, the wallaby population has reportedly been reduced; however the recent HIA results indicate that their numbers are still too high. In response to the failing HIA, an informal Thermal Imaging Camera wallaby count was conducted. This count occurred in April when the vegetation was tall and dense and spotting wallaby was extremely challenging. The count resulted in a total of 7 wallabies. We need to bear in mind that there is potential for both doubling counting of wallabies, and also missing wallabies due to vegetation and terrain. Wallabies are a non-native species and as such careful consideration needs to be given to managing their population on the island. The drone count in December 2023 counted between 10-12 wallabies. 12 on an initial fly over, and then 10 on a second pass. These missing 2 wallabies were likely hidden in a crevice. The pilot was confident that no wallabies were double counted in his 12 tally. We represent the wallabies as between 10-12 individuals. Photos illustrated young in the pouch of some females.

Geese

Canada geese are resident on the islands, and it has been suggested that the population has been steadily increasing over the years. The geese are most obvious on Torrinch and Inchlonaig, where these islands seem to be preferred breeding locations. The geese are herbivores and do eat the vegetation, but the failing HIA’s have not placed the blame on the geese. At present there is no geese control occurring on any of the islands. In the future, if the DMG feel that geese control is required, then Canada geese are covered by the General Licence.

Other Factors Preventing Regeneration

It is also recognised that herbivores are not the sole factor in preventing sufficient regeneration from occurring. Practical management must also take place on the islands to limit or prevent other factors from inhibiting regeneration.

Canopy Cover

Native woodland canopy cover will dieback naturally allowing open spaces to be created; this is a natural process and will continue to occur in due course.

Bracken

Bracken management should be pursued to create open areas and prevent competition.

- Inchlonaig does suffers from bracken encroachment, and whilst control has taken place previously, no follow up treatment nor active management has occurred recently; so the extend of the bracken is as bad as ever.

Non-Native Plant Species: Beech

Non-native plant species should be removed where possible, either by felling of trees, or through pulling up seedlings and saplings.

- In 2015, Inchtavannach was subject to INNS Beech tree management, where roughly 145 Beech trees were ring-barked/injected with Glyphosate; the majority of these trees were in the South West of the island. In 2019 further management is planned to remove these ‘dead’ trees.

Non-Native Plant Species: Rhododendron

Rhododendron removal will be key to ensuring suitable ground conditions for favourable condition.

- Inchmoan and Inchconnachan have a significant issue with Rhody’s but no active management is being carried out.

- Inchmurrin is in the process of removing rhododendron from the designated site area, further work is carried out on Luss estates islands to remove rhododendron and there seed source.

- Inchtavannach has previously had Rhody control and this was pretty successful and almost eradicated the problem. There has been no active management since 2014 and so the rhody re-growth has returned.

Deer Density estimates related to Targets

Based on current knowledge of natural regeneration in the presence of deer, this can occur at levels between 8-12 deer km2 in some areas of Scotland. Due to the transient nature of this islands deer population we are currently unsure at what deer density will be required to allow sufficient regeneration to occur. Evidence from the baseline report in 2008, suggested that the historical densities of ~ 50 deer km2 was too high to allow regeneration to occur. An initial target to work towards was agreed at 15 deer km2 (c.56 deer) across all islands (excluding Inchmurrin) to allow any regeneration to occur. However, in recent years deer are now present on Inchmurrin, and when we include this islands ‘area’ into the mix, we arrive at 11.5 deer km2. As of April 2019 we estimate the population density is 19 deer km2 (c.93 deer). Using the population model as a guestimate, at present in June 2021, there could be around 37 deer in total. However, discussions with the stalker highlighted that he felt there were closer to 70 deer in total. The stalker was quite adamant. As a result of this discussion, the population model was altered and the calving rate increased from 35% to 55%; increasing the calving rate was the best way to explain where 70 deer came from (as opposed to 37). Population models are not 100% accurate, and this figure is taken with a pinch of salt. Nevertheless, in line with failing HIA results, NatureScot suggests that a new population target is set at ~28 deer (6 deer per km2). In May 2022, the population model is again at odds with the stalkers population estimates. A drone count in November 2022 should give us a definitive snap shot count. The drone count result gives us an estimated population of 137 deer (28 der per/km2). This figure was obviously a surprise! Our revised short term density target is now set at 10 deer per/km2, in line with government recommendations following the DWG report.

Regardless of the estimated deer population, the appropriate deer density will be informed through HIA to assess deer impacts on preventing regeneration.  This method of habitat monitoring is more accurate and informative than simply aiming for a density target. Nevertheless, by reaching this lower population level it will be easier to manipulate the population from certain islands to promote regeneration, whilst ensuring the fallow presence on the other islands.

Cull Information

Cull Action Plan

- In order to meet designated site conditions and prevent damage from occurring, landowners/ managers should appoint competent and knowledgeable individual(s) to carry out deer control on their behalf. NatureScot can advise on suitable individuals who would be able to carry out this control if required. All control will/should follow the appropriate legislation and Wild Deer Best Practice Guidance.

- Prior to 2017, deer control on Inchcailloch, Torrinch, Clairinch and Creinch was conducted by the Forest Enterprise on behalf of NatureScot. From 2017 to March 2023 NatureScot have employed a local stalker (this same stalker also controls the deer across the Luss islands).

- In October 2019 Inchfad joined the DMG. They are using the same local stalker that is covering the other 12 islands. This is great news and will certainly help the stalker reduce the deer population.

- At present there is no deer control happening on Inchcruin (land owner doesn’t allow), Inchmurrin (a few deer are randomly taken for the pot deer), Buccinch (too small, and vegetation too thick); Clairinch has no safe backstops.

- Inchmurrin have more deer than they were aware of. It’s advisable for these deer to be reduced in line with 10 deer per/km2.

- In April 2023, NatureScot thanked the stalker for his hard work, but have decided to employee a different stalker to cover the NNR islands.

- At the April 2023 our stalker was asked to focus his attention to inchfad and Inchtavannach. Luss estate stalkers will try and cull on the other Luss islands.

Recommendations

- The drone count of Dec 2022 has highlighted the fact that the deer population has not reduced since at least 2018! At best our achieved culls have only been acting as a maintenance cull! We need to cull deer in greater numbers if we are to reduce this population! Minimum culls of 45 should be implemented for the local stalker. Additionally, the new NNR stalker should be set a cull of around 10 deer. Furthermore, the mainland fallow at the NNR need drastically reduced.

- NatureScot will aim to conduct Annual drone counts and we will keep a close eye on both populations of fallow.

- Inchfad is key to the success of the DMG objections. The DMG needs to keep an eye on this island and listen to the feedback that the stalker supplies. In 2023 the fallow on InchFad remain at the same number as they did in 2018. A deer density of 86.4 is nowhere near the target of 10 deer per/km2.

- Due to its small size and structure, deer control is not an option on Buccinch; no action is required.

- Historically there hasn’t been a deer problem on Inchmurrin, but should this change then we may consider culling on this island too. In the winter of 2021 3 bucks were culled for their venison, and it was reported that 2 does remain. In the winter 2021 3 doe were taken for the pot. The drone count of December 2023 has highlighted that there are too many deer on Inchmurrin; this population needs slightly reduced. Thus, in 2023/24 we set a cull target for Inchmurrin.

- It would be beneficial to have some deer control on Inchcruin, where this would assist us in reaching our target density quicker. However, the landowner is not keen at all; furthermore we have demonstrated that we are reducing the population without access to Inchcruin. Therefore, unless we find a renewed justification to control deer on Inchcruin, we could probably just continue with our current approach.

Seasons & Authorisations

Fallow deer open seasons:

Bucks: 1st August – 30th April			Does: 21st October – 15th February

Out of season and Night shooting Authorisations can also be potential tools to ensure population is managed sustainably to prevent damage to woodland. The use of Out of Season Authorisations have been used since 2017 across the some islands.

Carcass Disposal

Deer carcasses and grallochs should be removed from the islands where possible. This will assist in safeguarding public perception and ensure deer control is carried out discretely in high public access areas. Individual landowners/managers should make suitable arrangements per their island(s) regarding deer control/ extraction/ sale of carcasses etc. A collaborative approach for control/ extraction/ sale may be possible, and should be encouraged.

Cull Targets: Past and Present

As discussed earlier in this document, the four deer counts and HIA surveys have highlighted that the deer population remains too high to allow for sufficient natural regeneration of the woodlands. A reduction of deer numbers is still required to achieve favourable conditions of the designated sites. Once the deer population has been reduced to a level that allows regeneration to occur, the cull will become dynamic to meet the management objectives, most likely reverting to a cull of the recruitment level. The table below displays the cull data from 2010 – 2023. For additional information please refer to ‘Appendix 4’ which shows the culls split across the different landowners.

Table: Cull Summary 2010 – 2023: This table shows the Total combined cull figures for the entire DMG. See Appendix 4 for a breakdown of culls by landowner. Please note, I have made a change to the recording of culls! The East Mainland culls were previously been added to the islands, however, this was wrong! The east mainland was already being recorded under the East Loch Lomond Land Management Forum. Therefore, I am no longer including their culls in this DMG. We will still reference to them as they are relevant to this DMG.

Cull Targets: Ongoing Reduction

The population has reduced since 2008, and in May 2023 it sits around 137 deer. All previous estimates from the stalker and population models have been way off the mark.

Using the population model with the drone count as a starting point (see Appendix 5 and 5A) we can estimate the time frame it should take reach the newly adjusted target density (~10 deer per/km2).

Cull data recording

Cull data will be recorded and shared annually with the other relevant landowners, to provide a sound base on advising on future deer management. Recorded data should include; date and location, species killed, sex, estimated age class, body weight, and female reproductive status.

Cull data will continue to be reviewed bi-annually, particularly in the early stages of addressing the reduction cull.

Public Access

- The islands and surrounding landscape are open to public access. Both mainland shores are heavily used, especially along the route of the West Highland Way. The islands are also used, although access is restricted. There is a risk that viewing of firearms, carcasses etc. can cause potential for conflict with members of the public regarding deer control. An openness and non-conflict approach by individuals carrying out control will be required to help promote the understanding of deer management across the area.

- All deer controllers must be aware of the public access to all areas, including water users and ensure a safe backstop before any shot is taken and deer control is carried out to Best Practice.

- Visitor numbers to the islands are steady from March till December (visitors can still be found outside these months). On some islands there have been reports of semi-permanent campsites. This is a challenge for the stalker who must be aware that people maybe present all year round on the islands. The National Park is aware of these campsites, but the situation is complicated (legally), and it’s not very easy to move these people off the islands.

Fencing

- Following Joint-agency fencing guidance due to the size and nature of the islands, and public access, fencing is not a realistic/viable option to aid regeneration.

Sustainable Deer Management and the Public Interest

The management of deer at a landscape population level as set out in the Code of Practice on Deer Management (The Deer Code) https://www.nature.scot/professional-advice/land-and-sea-management/managing-wildlife/managing-deer/code-practice-deer-management requires a collaborative approach. Deer are regarded as a natural resource and as such all those who manage them have a ‘responsibility’ to:

- Manage deer as a resource sustainably;

- Minimise negative deer impacts on public interest;

- Safeguard deer welfare;

The members of the DMG are aware of their responsibilities as set out above.

Annual Evaluation and review

Are we meeting our Group Objectives?

- Manage herbivore impacts on natural woodland regeneration and ground flora, by managing the deer densities to limit negative impacts.

- We have demonstrated that we are managing deer densities. The evidence for this is the reducing deer population from ~242 deer (2008) to 137 deer in 2022. Deer numbers remain to high, and we will continue to reduce these fallow populations.

- Achieve favourable condition of the designated features.

Currently we have not achieved this objective. There are 9 wooded islands with designated features; only two islands are currently in favourable condition with regards to their designated features. Herbivore pressures are the main reason that these features are unfavourable. It’s worth bearing in mind that these islands have not been monitored via SCM for several years; it is likely their statuses will change with the results of the next suit of SCM (whenever that may take place).

The main designated features are:

- Inchconnachan – Upland Oak Woodland - Unfavourable Declining

- Inchtavannach - Upland Oak Woodland – Unfavourable Declining

- Inchmoan – Raised Bog – Unfavourable No Change

- Inchlonaig – Upland Oak Woodland – Unfavourable No Change

- NNR islands:

- Inchcailloch – Upland Oak Woodland – Favourable Maintained

Please Note: SCM has not taken place on Inchcailloch for a few years, and whilst it is recorded as F.M, the HIA results show that this island is not currently in good condition.

- Torrinch - Upland Oak Woodland – Unfavourable Declining

- Creinch - Upland Oak Woodland – Unfavourable Recovering

- Clarinch - Upland Oak Woodland – Unfavourable Declining

- Inchmurrin – Wet Woodland – Favourable Recovered

- Develop a collaborative approach to deer management throughout all the islands.

- We have developed a collaborative approach. Although we only meet annually, we do keep in touch via email and phone. NatureScot, FLS, and LLNTP have a good collaborative working relationship and are all involved within the DMG.

- Inchfad has joined the DMG in October 2019; this was the only island that was not in the group. This last key island is vital to our success moving forward.

- Inchconnachan and Torrinch have both been taken into new ownership (2021). Fortunately the new owners have joined this DMG and understand the value in protecting the islands.

- Inchlonaig is up for sale and has possibly been sold, the sale has not been confirmed at this moment in time.

- To promote deer and deer management to the wider public audience.

- We probably could be more pro-active here, and this is something that the members may wish to discuss in future AGM’s.

- The deer count of 2018 did allow the DMG to interact with many volunteers and we used this opportunity to discuss our deer management with a wider public audience.

- In autumn 2019, Kevin McCulloch (via his role in NatureScot) attended a Royal Highland Education Trust event at Luss. There were 300 primary school pupils visiting over 2 days. Kevin discussed deer management in general, but used this chance to highlight the good work from the Loch Lomond islands DMG.

- In 2020 this D.M.P went online via the National Park website. This will promote the DMG to the wider public.

Overall Conclusion

The overall aim of the DMG is to “achieve natural regeneration of the woodland in the presence of deer”. Still more work to do, but all things considered, we are moving in the right direction.

Next Review of DMP

- Progress on the Deer Management Plan should be reviewed annually in the autumn, with full co-operation from all landowners/ managers.

- There will be a review of the success of the Deer Management Plan in 2024 in delivering the management objectives outlined above. At this point an agreement on future deer management should be sought.

Appendix 1 – The 5 Types of Designations in the DMG

Within the DMG area there are five different types of Designations and each designated site has its own Conservation Objectives. In general this involves promoting natural regeneration to take place, whilst achieving a healthy ground flora layer to the benefit of wildlife.

National Nature Reserve (NNR) = Inchcailloch

The first National Nature Reserves were designated 50 years ago, and at that time they were the cornerstone of nature conservation policy, safeguarding sites of national conservation importance as well as providing interpretative material and allowing the public to enjoy these sites. These days aalthough NNRs must be well managed for wildlife, people are also encouraged to enjoy these special places too. Visitor facilities are designed and managed to ensure that people can enjoy the reserves without harming or disturbing the wildlife that lives there.There are currently 41 National Nature Reserves in Scotland.

Sites of Special Scientific Interest (SSSI) = Inchconnachan; Inchtavannach; Inchmoan; Inchmurrin; Inchcruin; Inchlonaig; Inchcailloch; Torrinch, Clairinch; Creinch.

Sites of Special Scientific Interest (SSSI) represent the best of Scotland’s natural heritage. They are ‘special’ for their plants, animals or habitats, their rocks or landforms, or a combination of such natural features. Together, they form a network of the best examples of natural features throughout Scotland, and support a wider network across Great Britain and the European Union.  Scottish Natural Heritage chooses sites after detailed survey and evaluation against published scientific criteria.

Special Protection Area (SPA) = Inchconnachan; Inchtavannach; Inchmoan; Inchcruin.

A Special Protection Area (SPA) is an area of land, water or sea which has been identified as being of international importance for the breeding, feeding, wintering or the migration of rare and vulnerable species of birds found within the European Union. Together with SACs, Special Protection Areas are designated under the European Wild Birds Directive which forms the NATURA 2000 network of sites.  A number of SPAs include areas notified as SSSIs and the additional SPA designation affords these areas enhanced protection.

National Scenic Area (NSA) = Every Island in the DMG lies within this designation.

National scenic area (NSA) is a conservation designation used in Scotland, and administered by Scottish Natural Heritage (SNH). The designation's purpose is to identify areas of exceptional scenery and to protect them from inappropriate development. Scotland is renowned for its outstanding scenery, and 40 of its very best areas have been designated as National Scenic Areas (NSAs). Legislation defines these as areas “of outstanding scenic value in a national context”

Special Area of Conservation (SAC) = Loch Lomond SAC (Inchconnachan; Inchtavannach; Inchlonaig; Inchcailloch; Torrinch, Clairinch; Creinch).

Special Areas of Conservation (SACs) are areas designated under the European Directive commonly known as the ‘Habitats Directive’. Together with Special Protection Areas, which are designated under the Wild Birds Directive for wild birds and their habitats, SACs form the Natura 2000 network of sites. Most SACs on land or freshwater in Scotland are also underpinned by notification as Sites of Special Scientific Interest (SSSIs). The additional SAC designation is recognition that some or all of the wildlife and habitats are particularly valued in a European context.

Appendix 2 - Designated Sites and there Conservation Objectives

Table: Designated Sites Summary. The data included in this table was collated from the NatureScot Site Condition Monitoring webpage, and also from Site Link website (https://sitelink.nature.scot/home).

Appendix 3 – Maps of Deer Counts

2022 – Drone Count

2018 – Deer Count Map

2012 – Deer Count Map

2008 – Deer Count Map

Appendix 4 – Breakdown of Cull Results

East Mainland culls are shown in red because these culls are NOT included within the island DMG culls, but rather they are recorded in the ELLLMF. It is still useful for us to highlight the East Mainland culls as they are relevant to the operation of this DMG.

Appendix 5 – Deer Population Model using the 2018 count data

Updated in April 2020, updated in June 2021, updated in 2022

The population model is based on the 2018 deer count (including the cull of 2018/19) and provides an overview for how the target population can be reached, indicating proposed (and actual) deer culls for 2019/20, 2020/21, 2021/22, 2022/23, and 2023/24 cull targets, and assumptions based on mortality and calving rate.

- HIA results failed and a new target (28) was suggested by NatureScot.

- This target could be achieved by the summer of 2023.

- Speaking to the stalker in the summer of 2021, he advised that the deer population was more than double than the population model estimated. The model suggested 37 deer, but the stalker said theres closer to 70 deer. We updated the population model to reflect this new figure of ~70. The calving rate was adjusted from 35% to 55%, and this took us closer to 70 deer in the summer of 2021.

- The calving rate was increased to 63% in line with stalker suggestions

- Spring fawn population is split 50:50 between summer bucks and does.

- Calving = 63% (it was previously set at 55%, but we changed it in 2022 to reflect the summer deer population)

- Net Loss is mortality, poaching and migration

- Net Loss = 5% bucks, 5%does & 10% fawns (based on taking account of possible illegal control and out migration)

- Short term target = to reach a spring density of ~6 deer km2 (~28 deer) across all islands (including Inchmurrin)

Appendix 5A – Deer Population Model using the 2022 count data

This is a fresh new population model based off of the 2022 drone count minus the culls since the day of the count. Our short term target is to reach a density of 10 deer per km2; we will reduce the population further if required to 5-6 deer per km2, in line with suggested density in literature.

These models are inaccurate to say the least. Do not put any faith in these models. Rather, use this model as a ‘guide’ to illustrate the direction that we want the population to move towards.

Assumptions:

Net Loss is mortality, poaching and migration

• Spring fawn pop’n is split 50:50 between summer bucks and does.

Net Loss = 5% bucks, 5%does & 10% fawns (based on taking account of possible illegal control and out with migration from a building population)

Calving = 63%

Target = Target population - to reach a density of 10 deer km2, (50 deer) in the summer

Appendix 6 – Summary of island landownership

Table: Summary of the islands of the L.L.I.D.M.G.

Inchfad joined the DMG in 2019

Inchconnachan, and Torrinch are both under new ownership in 2021